# Weekly Production Status Report

A free template from GameDevProducer.com. Keep it to one page. Lead with the headline and any bad news.

Project: ______________________________

Week ending: ______________________________

Producer: ______________________________

Distribution: ______________________________

# Headline

One or two sentences: where the project stands and the most important thing the reader needs to know this week.

# Overall status

| Status | Meaning | This week |
| --- | --- | --- |
| On track | Current milestone will meet its date and exit criteria with buffer intact |  |
| At risk | Date or criteria at risk; recovery plan in place and buffer being used |  |
| Off track | Date or criteria will be missed without a decision from leadership |  |

Mark one row. Use the same definitions every week so the status means something.

# Milestone progress

| Milestone | Due | Status | Exit criteria met | Notes |
| --- | --- | --- | --- | --- |
| Example: Vertical slice | Example: Mar 14 | Example: At risk | Example: 7 of 10 | Example: Combat AI behind; see decision 1 |

# Decisions needed

Every decision you need, with the options, your recommendation, who decides and by when. This is the most important section.

| # | Decision and options | Recommendation | Decider | Needed by |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |
| 2 |  |  |  |  |

# Top risks

The three highest-rated open risks from the risk register, with owner and the change since last week.

| Risk | Rating | Owner | Change since last week |
| --- | --- | --- | --- |

# Changes since last report

Scope added or cut, dates moved, team changes. If nothing changed, say so.

# Health metrics (optional)

| Metric | This week | Last week | Trend |
| --- | --- | --- | --- |
| Open bugs (S1 / S2 / S3) |  |  |  |
| Sprint commitment met |  |  |  |
| Milestone buffer remaining |  |  |  |

# Next week

The two or three things the team will focus on, and anything the reader should expect to see.